easy2apply Phase 1 — Developer Handover ATS Score Tool ¦ MVP Build Spec

| Document | Phase 1 MVP Spec — ATS CV Score Tool |
| --- | --- |
| Version | 1.0 |
| Prepared by | Product owner |
| Timeline | ~1 week to launch |
| Goal | Get 50 CV uploads and 20 email sign-ups |

This document covers everything needed to build and launch Phase 1. Read all sections before starting. Do not begin Phase 2 until Phase 1 exit conditions are met.

# 1. Overview

easy2apply is a job-matching platform. Before we build the full matching engine, we need a simple free tool to attract job seekers and validate demand.

Phase 1 is a standalone CV scoring page. A user uploads their CV, we analyze it with AI and return an instant ATS score — no signup required. The score is the hook. The email gate is how we build our user list.

## 1.1  What we are building

| Feature | Description |
| --- | --- |
| CV upload | Accept PDF and Word (.docx) files up to 5 MB |
| AI scoring | Extract text, send to LLM API (like claude), return structured score JSON |
| Results page | Display score, 3 strengths, 3 weaknesses, missing keywords |
| Email gate | Soft gate below results — email unlocks full keyword report + saves data |
| Confirmation email | Sent via Resend after email is captured |
| Rate limiting | Max 3 score requests per IP per hour |

## 1.2  What we are NOT building in Phase 1

- Job listing pages

- Application submission

- User accounts / login

- Payment or subscription

- Job scraper or external job board integration

- Admin analytics beyond basic Supabase table view

Do not build any of the following until Phase 1 exit conditions are met.

- Employer dashboard

# 2. User flow

This is the exact sequence a user experiences. Build to match this precisely.

| Step | What happens |
| --- | --- |
| 1. Land on page | User sees headline, one-sentence description, and a single upload button. No navigation. No sign-up form. |
| 2. Upload CV | User uploads a PDF or Word file. File is sent to /api/score. Text is extracted in memory — nothing written to the database yet. |
| 3. Loading state | Show a progress indicator with the message 'Analyzing your CV...' — even a timed fake progress bar feels better than a spinner. Target: under 10 seconds. |
| 4. Results appear | Score card is shown: large score number (0-100), 3 strengths, 3 weaknesses, a 2-sentence summary. The score is always visible — never hidden behind a gate. |
| 5. Email gate | Below the results: 'Get your full keyword report — enter your email.' Email entry is optional but unlocks the detailed missing keywords list and saves the report. |
| 6. Email entered | NOW write to the database: store CV file in Supabase Storage, store email + score JSON in the applications table. Send confirmation email via Resend. |

Critical rule: The CV is never stored until the user explicitly provides their email. This is both a privacy best practice and a trust signal we advertise on the upload screen.

# 3. API routes

## 3.1  POST /api/score

Called immediately when the user uploads their CV. No auth required. Rate limited.

| Input | multipart/form-data — field: file (PDF or .docx, max 5 MB) |
| --- | --- |
| Output | JSON object (see schema below) |
| Rate limit | 3 requests per IP per hour |
| Storage | None — process in memory only, do not write to Supabase |
| Error cases | File too large, unsupported type, extraction failure, AI timeout |

Response schema

{ "score": 74, "strengths": [ "Clear work history with consistent dates", "Quantified achievements with real numbers", "Relevant technical skills clearly listed" ], "weaknesses": [ "No professional summary section", "Missing keywords commonly required for this role", "Job descriptions lack measurable outcomes" ], "keywords_missing": ["React", "TypeScript", "Agile", "CI/CD"], "summary": "Your CV is well-structured but lacks a professional summary and several keywords ATS systems scan for in this field." }

## 3.2  POST /api/save

Called only when the user submits their email. This is when data is actually persisted.

| Input | JSON body: { email, scoreData (the full JSON from /api/score), cvFile (re-sent as base64 or multipart) } |
| --- | --- |
| Actions | 1. Upload CV to Supabase Storage with a user-scoped path. 2. Insert row to leads table. 3. Send confirmation email via Resend. |
| Output | { success: true } or error object |

# 4. Database schema

Minimal schema for Phase 1. Only one new table is needed.

## 4.1  leads table (new)

CREATE TABLE leads ( id BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY, email TEXT NOT NULL UNIQUE, score INT NOT NULL, score_data JSONB NOT NULL, -- full JSON from /api/score cv_url TEXT, -- Supabase Storage path created_at TIMESTAMPTZ DEFAULT now() );

## 4.2  Supabase Storage

Create a private bucket called cv-uploads. Files stored at path: {lead_id}/{filename}.

Enable Row Level Security on the leads table and the cv-uploads bucket before launch. CVs must not be accessible by unauthenticated requests.

## 4.3  Fix existing schema (carry forward to Phase 2)

The existing applications table is missing a job_id foreign key. This must be fixed before Phase 2. Add it now while the schema is clean:

ALTER TABLE applications ADD COLUMN job_id BIGINT REFERENCES jobs(id), ADD COLUMN user_id UUID; -- for future user accounts

# 5. AI integration

## 5.1  Model and setup

| Model | claude-sonnet-4-20250514 (or latest Sonnet) |
| --- | --- |
| Max tokens | 1000 |
| Temperature | 0 — we want consistent, structured output |
| Response format | JSON only — the prompt instructs the model to return raw JSON with no markdown or preamble |

## 5.2  System prompt

Send this as the system message. The CV text is injected at the end as the user message.

You are an expert CV reviewer and ATS specialist. Analyze the CV text provided and return ONLY a valid JSON object. No markdown, no preamble, no explanation — just the JSON. Required format: { "score": <integer 0-100>, "strengths": [<string>, <string>, <string>], "weaknesses": [<string>, <string>, <string>], "keywords_missing": [<string>, ...up to 8 items], "summary": "<2 sentences max>" } Scoring breakdown (total 100 points): - Formatting and readability: 20 pts - Professional summary present: 10 pts - Quantified achievements: 20 pts - Skills section completeness: 20 pts - Work history clarity: 20 pts - Education and certifications: 10 pts Rules: - Be specific. "Add metrics to your bullet points" beats "improve your CV". - Each strength and weakness must be one sentence, 12 words max. - keywords_missing should be real tools or skills for the candidate's field. - Never fabricate experience not present in the CV. - If the text is too short or garbled to assess, return score: 0 and explain in the summary field.

## 5.3  How to call it

const response = await fetch("https://api.anthropic.com/v1/messages", { method: "POST", headers: { "Content-Type": "application/json" }, body: JSON.stringify({ model: "claude-sonnet-4-20250514", max_tokens: 1000, system: SYSTEM_PROMPT, messages: [{ role: "user", content: cvText }] }) }); const data = await response.json(); const raw = data.content[0].text.replace(/```json¦```/g, "").trim(); const result = JSON.parse(raw);

Always wrap the JSON.parse in a try/catch. If the model returns malformed JSON, return a friendly error to the user rather than crashing.

## 5.4  CV text extraction libraries

| PDF files | npm: pdf-parse — fast, no external API. Run server-side only. |
| --- | --- |
| Word (.docx) | npm: mammoth — already available in the project stack. |
| File size limit | Reject files over 5 MB before extraction. Return a clear error message. |
| Encoding | Extract as plain UTF-8 text. Strip any binary artifacts before sending to the AI. |

# 6. Security requirements

These are not optional. All three must be in place before the link is shared publicly.

| Requirement | How to implement |
| --- | --- |
| Rate limiting on /api/score | Max 3 requests per IP per hour. Use a simple in-memory store (e.g. upstash/ratelimit or a Supabase counter). Return HTTP 429 with message: 'Too many requests. Try again in an hour.' |
| RLS on Supabase | Enable Row Level Security on the leads table. Enable on cv-uploads bucket. No unauthenticated reads permitted. |
| Replace custom admin auth | The current HMAC cookie auth in lib/auth.ts should be replaced with Supabase Auth. This takes about 1 hour and removes a whole category of risk. Do this before Phase 1 launch. |
| ADMIN_PASSWORD in .env | Acceptable for now on a dev machine. Before any public admin access, migrate to Supabase Auth with a real email + password flow. |
| CV file validation | Check MIME type server-side (not just file extension). Reject anything that is not application/pdf or application/vnd.openxmlformats-officedocument.wordprocessingml.document. |

# 7. Page copy and UX text

This section contains the exact text for every UI element. Do not paraphrase — use this copy as written.

## 7.1  Landing page (upload screen)

| Element | Text |
| --- | --- |
| Page title (browser tab) | Check your CV score — free ¦ easy2apply |
| Headline (H1) | Find out if your CV will survive the ATS filter |
| Subheadline | Upload your CV and get an instant score. Free. No sign-up needed. |
| Upload button | Upload my CV (PDF or Word) |
| Below button (small) | Your CV is analyzed in memory and never stored without your permission. |
| Loading message | Analyzing your CV... |

## 7.2  Results page

| Element | Text |
| --- | --- |
| Section heading | Here's how your CV performs against ATS systems |
| Score label | Your ATS score |
| Below score (dynamic) | Most systems auto-reject CVs below 60. Yours is [above / just below / well below] the threshold. |
| Strengths heading | What's working |
| Weaknesses heading | What to fix |
| Email gate heading | Get your full keyword report + save this result |
| Email gate subtext | We'll notify you when we find jobs that match your profile. |
| Email CTA button | Send me the full report |
| Privacy note (small) | We never share your CV with employers without your approval. |

## 7.3  Confirmation email

Send as plain text (not HTML). Plain emails have higher open rates and feel more personal from an early-stage product.

Subject: Your CV score: [74]/100 — here's what to fix Hi there, Your CV scored [74] out of 100. Here's what's working: - [Strength 1] - [Strength 2] - [Strength 3] Top things to improve: - [Weakness 1] - [Weakness 2] - [Weakness 3] We're working on matching your profile to open roles. We'll be in touch when we find a strong fit. — The easy2apply team

# 8. Launch checklist

Do not share the link publicly until every item below is confirmed. One bad experience in a community thread is hard to recover from.

## 8.1  Developer checks

- PDF upload works end-to-end

- Word (.docx) upload works end-to-end

- Results appear in under 10 seconds

- Corrupt or blank file returns a friendly error, not a crash

- Rate limiting tested — rapid requests return HTTP 429

- CV is NOT stored before email is entered (confirm in Supabase)

- Confirmation email sends correctly after email entry

- RLS enabled on leads table and cv-uploads bucket

- Admin auth migrated to Supabase Auth

- Mobile layout tested — upload and results both work on a phone screen

## 8.2  Product owner checks

- AI scoring prompt tested on 10 real CVs — feedback is specific, not generic

- Privacy statement is visible on the upload screen (not just in footer)

- Page copy matches Section 7 of this document exactly

- 3 communities identified and post copy drafted for launch day

- Method in place to track uploads and email signups (Supabase table view is fine)

## 8.3  Exit conditions — when Phase 1 is done

Phase 2 does not start until these numbers are reached. If they are not reached within 2 weeks of launch, revisit the copy and the communities — not the product.

| Metric | Target | Why it matters |
| --- | --- | --- |
| CV uploads | 50 | Proves people trust the tool enough to use it |
| Emails collected | 20 | Audience to contact for Phase 2 feedback |
| Feedback received | 5 | Real user input to shape Phase 2 scope |

Questions on this spec? Raise them before starting, not halfway through. The goal is to ship something small, solid, and real — not perfect.

easy2apply  —  Phase 1 Spec v1.0